## Slide 1: ICT Info session 03/05/ 2024
This meeting is recorded for purposes of meeting minutes, delayed viewing by absentees, and internal (HD) operations. The recording will be stored internally, accessible by Sciensano employees, and temporarily by invitees.

## Slide 2: CONTENTS
Announcements
Open Questions & Answers
Topics for Discussion
Round Table
Next Time

## Slide 3: ANNOUNCEMENTS
Orthopride Registry
API demo
A request was made during a recent Qermid meeting for us to deliver an Orthopride-specific API training/demo
TBD
WHAT
WHY
WHEN
1
2

## Slide 4: OPEN QUESTIONS – Previous session
NAME | QUESTION | ANSWER
Laurent Crabbe CHWAPI | We still don’t have a response to our tickets related to the MyCareNet flow. We require some feedback on the below tickets in order for us to progress. Can you please propose a few slots within the first two weeks of April for a Chwapi-HD session? Tickets: INC0212831 – problem reconciling registration data and MyCareNet sending information because of missing registration code INC0213527 - INC0212782 closed without being resolved and without explanation as to what needs to be done in the future should this issue reappear INC0213531 – Messages delivered to MyCareNet with status ‘SENT’ which apparently were never sent to them. Verification by HD and INAMI yet to be finalized. INC0213529 – MyCareNet messages sometimes receive an ‘INVALID’ status. Since mid-January, we are also receiving ‘ERROR’ messages. How do we address these issues and prevent them in the future? RITM0014974 – Concerns all registries. Could you please only close tickets RITM0014218 and RITM0014315 once all registrations with ‘ARCHIVED’ status have been sent? | INC0212831 & INC0213527 – Payload received. Currently being investigated by the development team. Still requires investigation for the first ticket. The second one is close to completion. INC0213531 – Pending investigation. A reply has been added to the ticket INC0213529 – We detected a total of 19 errors for Chwapi, which we will be investigating. As a side note, most of the time an error occurs it is due to communication with MyCareNet. A solution would be for us to re-process them. Ticket has been closed. Update – No more errors for Chwapi. Fixed on 17/04/2024.

## Slide 5: OPEN QUESTIONS
NAME | QUESTION | ANSWER
Lisa Koninckx Chipsoft | During last Friday's ICT information session, Annelies and I asked a question about displaying error messages during CSV upload. We submitted a ticket with an example for this, see text below. Could you please take a look and see if this process can be further optimized? We created ticket RITM0015304 for this question. | Resolution in progress.
Florin Petrisor Chirec Delta | Our Linux HD4DP V2 server is no longer responding. Our infra team needs help to re-cooperate this server. Can we use a backup to re-cooperate the server? Thank you in advance for your quick response. (INC0213757) | In progress. We’ll need to contact you in order to resolve the issue. Operations team is still in the process of investigating.

## Slide 6: ROUND TABLE APPROACH
Collaborative sessions around your questions & queries
We want to build the ICT info sessions around your topics!
What topics would you like to see in the ICT info session?

## Slide 7: BI-WEEKLY ICT MEETING

## Slide 8: APPENDIX