## Slide 1: ICT Info session 23/08/2024
This meeting is recorded for purposes of meeting minutes, delayed viewing by absentees, and internal (HD) operations. The recording will be stored internally, accessible by Sciensano employees, and temporarily by invitees.

## Slide 2: CONTENTS
Announcements
Open Questions & Answers
Topics for Discussion
Round Table
Next Time

## Slide 3: ANNOUNCEMENTS
 | WHAT | KEY INFO | KEY DATES
 |  | Coming soon… | 

## Slide 4: OPEN QUESTIONS
NAME | QUESTION | ANSWER
Bart De Maeyer UZA | INC0214314 – Invalid payloads in NIPPIN database | Resolution has been tested and is scheduled to be deployed over the coming week.
Bart De Maeyer UZA | INC0214354 – Problem submitting registrations to BCFR | Resolved.
Bart De Maeyer UZA | INC0214357- Issue with draft records for BCFR | Being worked on and will be resolved by the start of September.

## Slide 5: OPEN QUESTIONS
NAME | QUESTION | ANSWER
Dirk De Beule UZ Gent | INC0213995: JRE and Log4j vulnerabilities on vhd4dpp.ai.internal.uzgent.be | Testing to be conducted in ACC and PROD. Once patch is tested and confirmed as appropriate we will release to UZGent.
Guillaume Delbecque CH Mouscron | INC0213754: Local study associate doesn’t see the registrations made by the local study support, there is unable to verify and submit. This ticket was open since March. | Some movement on the ticket yesterday, but not quite at resolution stage

## Slide 6: OPEN QUESTIONS – Previous session
NAME | QUESTION | ANSWER
Ryan Monroe UCL St Luc | Would it be possible to schedule a call with your technicial team regarding the item below? We haven’t had much luck reaching out to the support team to acquire info/documentation on back-end transfer methods supported on architecture 1. Our INC0214307 was converted to RITM0015642. For practical purposes, our team is asked to integrate HIV registres (HDBP0002-Cohort, HDBP0079-PEP) in Q3/Q4 2024. Thus our questions for a call would be: If you could provide an estimate for when these registres will be migrated to architecture 2, that would be very useful to us. Additionally, if API method is available, we would like to understand how similar it is to the API method in use for architecture 2. | We will be in touch in order to schedule a meeting with you

## Slide 7: ROUND TABLE APPROACH
Collaborative sessions around your questions & queries
We want to build the ICT info sessions around your topics!
What topics would you like to see in the ICT info session?

## Slide 8: BI-WEEKLY ICT MEETING

## Slide 9: APPENDIX